# Technical Architecture and Sprint Backlog

Manpower Mobility Management System

| Document ID | ARCH-MMS-001 |
| --- | --- |
| Version | 1.0 |
| Status | Final — MVP Baseline |
| Prepared for | Product, Design, Engineering, Operations and Client Stakeholders |

# Table of Contents

# 1 Architecture Overview

This document is the approved MVP baseline for a system that manages the complete worker lifecycle from registration and compliance through contractor–client approval, mobilization, on-site presence and demobilization. It uses a single worker profile, assignment history and automation rules so teams can make safe, timely manpower decisions.

The proposed baseline is a Next.js frontend, FastAPI backend and PostgreSQL database, with private object storage and a clear service boundary for automation, reporting and notifications.

# 2 Logical Components

| Component | Responsibility |
| --- | --- |
| Next.js web app | Responsive UI, route protection, forms, tables, dashboards |
| FastAPI service | REST API, authorization, business rules, workflow orchestration |
| PostgreSQL | Transactional data, constraints, indexes, audit metadata |
| Private object storage | Worker documents and versioned files |
| Background worker | Expiry scans, readiness recalculation, notifications, imports |
| Email provider | MVP notifications |
| Observability | Structured logs, metrics, error tracking and audit review |

# 3 Core Technical Decisions

Use PostgreSQL as the system of record.

Keep documents private and address them through signed, time-limited access.

Keep dynamic requirements data-driven so administrators can change rules without source-code changes.

Treat readiness as a derived evaluation that can be recalculated and explained.

Use role, company, project and site scopes in every protected service operation.

Design APIs and domain events so Phase 2 integrations can be added without changing core lifecycle semantics.

# 4 Sprint Backlog

| Sprint | Outcome | Key stories |
| --- | --- | --- |
| Sprint 0 Foundation | Running environments | Repository structure, Next.js shell, FastAPI shell, PostgreSQL, migrations, CI, health check, env strategy |
| Sprint 1 Access and Master Data | Secure operational base | Auth, RBAC, companies, projects, sites, worker master, search and filters |
| Sprint 2 Worker Onboarding | Reliable worker intake | Bulk import, validation, duplicate detection, assignment history, audit |
| Sprint 3 Documents and Rules | Automated compliance | Document center, versioning, verification, requirement catalog and rule engine |
| Sprint 4 Readiness and Approval | Decision-ready submissions | Pre-mobilization, checklist, readiness engine, configurable approval workflow, notifications |
| Sprint 5 Movement | Operational movement control | Mobilization scheduling, travel, arrival, on-site board, demobilization and clearance |
| Sprint 6 Analytics and Hardening | Production-ready MVP | Dashboards, reports/export, performance, security, accessibility, UAT, backup/restore rehearsal |

# 5 Definition of Done

Acceptance criteria pass with representative worker, assignment, document and movement data.

Authorization tests confirm cross-company/project/site isolation.

Blocking document rules prevent mobilization.

Audit records exist for all critical mutations.

Automated tests cover API, domain rules and key UI paths.

Deployment, rollback, backup and operational runbook are documented.

# 6 Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Inconsistent source worker data | Import preview, duplicate review and canonical worker ID |
| Rule complexity grows | Versioned data-driven rule model and explainable readiness |
| Sensitive documents exposed | Private storage, signed URLs, server-side authorization |
| Approval delays | Clear ownership, notifications, queue views and aging metrics |
| Reporting disputes | Single transactional source, saved filters and export traceability |

# 7 Deployment Baseline

Frontend deploys as a Next.js application. Backend deploys as a FastAPI service. PostgreSQL is managed with automated backups and migration control.

Use separate development, staging and production environments with environment-specific secrets.

Monitor API latency, import failures, background job failures, document expiry jobs and approval aging.